1. Project & Team Information

| Project Name: | Stellar Arova |
| --- | --- |
| Builder / Team Name: | Stellar Arova |
| Primary Contact (Name + Email): | Sayyidusy Syauqi Al Ghiffari – sayyidusyalghiffari@gmail.com |
| Ambassador Chapter: | Indonesia |
| Ambassador Chapter Lead: | Kenny Rivaldi |
| Date Submitted: | September 17, 2026 |
| Suggested Sprint Start Date: | September 17, 2026 |

2. Instawards Overview & Intent

2.1 Instawards Purpose (for Builder Context)

Instawards are designed to support short, clearly scoped, execution-focused work that helps a project make tangible progress toward building on Stellar. Instawards are meant to fund specific, achievable outcomes that can be completed and demonstrated within 30 days or less.

This SOW represents a shared commitment between the Builder and the Ambassador Chapter Lead on what will be delivered, why it matters, and how success will be verified.

3. Problem Statement & Objective

| Problem Being Addressed | What specific problem, gap, or blocker is this Instaward intended to solve? | A Stellar marketplace can prove that a purchase happened, but a public review should not require the buyer to expose a reusable wallet identity and transaction history. Normal off-chain review forms avoid that exposure, but they cannot prove that the reviewer bought the specific product, prevent the same purchase from being reused for multiple reviews, or reflect a later refund. The missing piece is a reusable review-eligibility gate, not another review marketplace. |
| --- | --- | --- |
| Objective of This Instaward | In one or two sentences, what will be true at the end of 30 days if this Instaward is successful? | Within 30 days, deliver a Testnet reference implementation of a private review-eligibility gate for Stellar marketplaces. A buyer with a valid, unrefunded purchase can submit exactly one product-scoped review through a relayed verification flow; the public review record does not contain the buyer wallet, duplicate use is rejected, and a later refund changes the verification status. |

4. Scope of Work (30-Day Deliverables)

Important guidance: This scope must be achievable within 30 calendar days. If the work feels larger, it should be reduced or split into more achievable phases.

4.1 In-Scope Deliverables

| Deliverable | Description (What will be built or produced?) | Why this matters |
| --- | --- | --- |
| Deliverable 1 Eligibility gate and contracts | Implement a narrow Stellar Testnet flow for purchase commitments, product-scoped review nullifiers, current refund or revocation state, and proof verification. The supported path is: valid purchase -> proof -> first review accepted; duplicate nullifier -> rejected; refunded purchase -> not eligible. | This is the reusable eligibility rule. It proves purchase-specific review access without turning the project into a full review platform. |
| Deliverable 2 TypeScript verifier and relay | Provide a TypeScript verifier package plus a small reference relay endpoint. The buyer submits a proof and review data to the relay instead of sending an on-chain review transaction from the purchase wallet. The relay verifies the proof, records the review nullifier from a service account, and returns a verification receipt. | This makes the privacy boundary concrete and gives marketplaces a reusable integration path without requiring the buyer wallet to appear as the review transaction source. |
| Deliverable 3 Reference integration, tests, and privacy docs | Build one minimal marketplace fixture for a single product and purchase format. Demonstrate a valid review, duplicate rejection, refund before review, and refund after review. If a reviewed purchase is later refunded, the review remains as historical content but its Verified Purchase status changes to Purchase Refunded. Document the threat model, known linking risks, test vectors, and integration steps. | A reviewer can verify the product behavior, the refund policy, and exactly what the privacy claim does and does not protect. |
| Out-of-Scope (Explicitly Not Included) List anything that might be assumed but is not included in this Instaward scope. |  |  |
| Not included | A complete marketplace, ratings analytics, moderation, disputes, identity or KYC, fiat checkout, native mobile apps, a generalized credential platform, or a new cryptographic protocol. The sprint supports one fixed purchase format and one reference relay, and reuses existing Stellar-compatible proof tooling. | No claim of full anonymity. The scope protects the buyer wallet from the public review record and buyer-originated review transaction, but does not promise privacy against the merchant or issuer, verifier collusion, or all timing and network correlation. No production security audit is included. |

4.2 Deliverable-Aligned Budget Request

| Requested Budget Amount | Rationale for Budget Request |
| --- | --- |
| $5,000 | The request covers one focused 30-day implementation cycle for the Testnet eligibility contracts and proof gate, TypeScript verifier and relay, reference integration, automated functional and privacy-boundary tests, documentation, and reviewer-ready evidence. The scope intentionally reuses existing Stellar proof tooling rather than building a new cryptographic protocol. |

5. 30-Day Execution Plan & Timeline

5.1 Weekly Breakdown

| Week | Planned Work | Expected Output |
| --- | --- | --- |
| Week 1 | Finalize the privacy threat model, fixed purchase format, proof statement, purchase commitment, product-scoped nullifier, refund behavior, relay boundary, and Testnet fixtures. | Technical specification, threat model, contract interfaces, and acceptance-test matrix. |
| Week 2 | Implement purchase and revocation state, nullifier consumption, proof verification, and the supported valid, duplicate, and refunded outcomes. | Tested core eligibility gate on Testnet with reproducible success and failure cases. |
| Week 3 | Build the TypeScript verifier package, reference relay endpoint, and minimal marketplace review fixture. Connect the full flow to Testnet. | Working end-to-end flow where the buyer wallet does not submit the review transaction and the public review record contains no buyer wallet field. |
| Week 4 | Complete privacy-boundary and correlation acceptance tests, refund-after-review behavior, documentation, release packaging, and the final reviewer demo. | Public repository, tagged release, Testnet evidence pack, integration guide, threat-model document, and recorded demonstration. |

6. Evidence of Completion (Required)

Important guidance: Evidence should be clear, verifiable, and easy to review by the Ambassador Chapter Lead with minimal technical expertise.

6.1 Planned Evidence to Be Submitted

| Deliverable | Evidence Type (link, repo, demo, screenshot, doc, tx hash, etc.) | Description |
| --- | --- | --- |
| Deliverable 1 | Public repository, automated tests, contract IDs, and transaction hashes | Shows a valid purchase proof accepted once, the same nullifier rejected on reuse, and a refunded purchase rejected before a new review can be verified. |
| Deliverable 2 | TypeScript package source, relay example, API documentation, and transaction evidence | Shows that review submission does not require a transaction signed by the purchase wallet, and that nullifier consumption is submitted by the reference relay account. |
| Deliverable 3 | Demo video, screenshots, sample public review JSON, threat model, and acceptance-test report | Shows the full workflow, confirms that the public review record contains no buyer wallet field, demonstrates duplicate and refund behavior, and documents privacy guarantees and non-guarantees. |

6.2 Evidence Verification Checklist (For Ambassador Use)

For each deliverable, the Ambassador Chapter Lead will assess whether evidence is present and sufficient.

| Deliverable | Evidence Present | Evidence Partial | Evidence Missing | Comments |
| --- | --- | --- | --- | --- |
| Deliverable 1 | ☐ | ☐ | ☐ |  |
| Deliverable 2 | ☐ | ☐ | ☐ |  |
| Deliverable 3 | ☐ | ☐ | ☐ |  |

7. Next-Step Alignment

7.1 Anticipated Next Step After Completion

After this Instaward, the most likely next step is:

☒ Other: Pilot the reference gate with one Stellar commerce application and collect integration and privacy feedback before considering a larger SCF Build proposal.

☐ Apply to SCF Build Award

☐ Continue development independently

☐ Apply for a follow-on Instaward (if eligible)

☐ Seek other ecosystem support

8. Instawards Constraints Acknowledgement

By submitting this SOW, the Builder acknowledges:

☐ This scope will be completed within 30 days or less.

☐ Instawards support execution, not open-ended exploration.

☐ A project may receive no more than two follow-on Instawards.

☐ Each Instaward is capped at $5,000.

☐ Total Instawards funding may not exceed $15,000.

9. Submission Confirmation

Once finalized, this Statement of Work will be submitted by the Ambassador Chapter Lead via the Instawards Airtable submission form for review and approval.